## Slide 1: Object-Oriented Analysis and Design
Iterative Development and the Unified Process

## Slide 2: The Unified Process (UP)
A software development process is an approach to building, deploying and maintaining software
Unified Process (UP) is a process for building object-oriented systems
UP is a set of partially ordered steps intended to reach a goal.
That goal is to enable the efficient production of high quality software that meets users needs within predictable schedules and budgets.

## Slide 3: Why Use the UP?
For simple systems, it might be feasible to sequentially define the whole problem, design the entire solution, build the software, and then test the product.
For complex and sophisticated systems, this linear approach is not realistic.
The UP promotes iterative development:
  The life of a system stretches over a series of cycles, each resulting in a product release.

## Slide 4: Iterative Development
Development is organized into a series of short fixed-length mini-projects called iterations.
The outcome of each iteration is a tested, integrated and executable system.
  a phased-build
An iteration represents a complete development cycle:
  includes requirements, analysis, design, implementation and testing activities.

## Slide 5: Characteristics of Iterative Lifecycle
Iterative lifecycle is based on successive enlargement and refinement of a system
Uses multiple iterations with feedback and adaptation
The system grows incrementally over time, iteration by iteration.
  Each iteration is a phased build
The system may not be eligible for production deployment until after many iterations.
Notes: The output of an iteration is not an experimental prototype but a production subset of the final system.
Each iteration tackles new requirements and incrementally extends the system.
An iteration may occasionally revisit existing software and improve it.

## Slide 6: Iterations and System Size
[iteration N]
Requirements – Analysis - Design- Implementation - Testing
[iteration N+1]
Requirements – Analysis - Design- Implementation - Testing
System Size
Iterations
Feedback from iteration N leads to
refinement and adaptation of the
requirements and design in iteration
N+1.

## Slide 7: Timeboxing Iteration Length
The UP recommends short iteration lengths to allow for rapid feedback and adaptation.
Long iterations increase project risk.
Iterations are fixed in length (timeboxed).
If meeting deadline seems to be difficult, then remove tasks or requirements from the iteration and include them in a future iteration.
The UP recommends that an iteration should be between two and six weeks in duration.

## Slide 8: Phases of the Unified Process
A UP project organizes the work and iterations across four major phases:
Inception - Define the scope of project.
Elaboration - Plan project, specify features, baseline architecture.
Construction - Build the product
Transition - Transition the product into end user community

## Slide 9: Iterations and Milestones
Each phase and iteration has some risk mitigation focus, and concludes with a well-defined milestone.
The milestone review provides a point in time to assess:
  how well key goals have been met
  whether the project needs to be restructured
The end of each iteration is a minor release, a stable executable subset of the final product.

## Slide 10: Advantages of an Iterative Process
Reduce risks
  Risks are identified early, progress is easier to see.
Get a robust architecture
  Architecture can be assessed and improve early.
Handle evolving requirements
  Users provide feedback to operational systems.
  Responding to feedback is an incremental change.
Allow for changes
  System can adapt to problems
Attain early learning
  Everyone obtains an understanding of the different workflows early on

## Slide 11: Iterations and the UP Disciplines (for reference only – not on exam)